EDGEZEN LABS

BRIKTRA

Complete Quality Assurance Report

Document Version 1.0.0  |  2026-08-10

Classification: Internal — Engineering & Release Management

Environment: PROD (briktra.com/app + AWS API /prod)

Source of Truth: Briktra Complete Flow Sheet

Revision History

| Version | Date | Author | Changes |
| --- | --- | --- | --- |
| 1.0.0 | 2026-08-10 | QA Lead — Edgezen Labs | Initial consolidated enterprise QA package |

# 1. Executive Summary

Cross-role regression testing of Briktra was completed for Tenant (Admin), Manager, Supervisor, and Employee against the Flow Sheet on PROD. Authentication and primary navigation smoke largely passed for Tenant; Manager/Supervisor/Employee are blocked by critical RBAC failures. Overall release recommendation: NO GO.

| Metric | Value |
| --- | --- |
| Issues filed | 43 |
| Open | 36 |
| Closed / reclassified | 7 |
| Unique open defects (merged) | 18 |
| Critical open | 12 |
| High open | 18 |
| Medium open | 6 |
| Low open | 0 |
| Recommendation | NO GO |

# 2. Testing Strategy

Flow Sheet–driven role regression: every primary route smoke-tested; restricted actions verified for deny; auth (hint + PBKDF2 login, wrong password, logout revoke) validated; defects documented as GitHub-style markdown issues before continuing.

# 3. Testing Environment

| Item | Detail |
| --- | --- |
| UI | https://briktra.com/app/index.html |
| API | https://b05vnm4akk.execute-api.ap-south-1.amazonaws.com/prod |
| Browsers | Chromium (Playwright headless) + manual video confirmation (Tenant) |
| Devices | Desktop viewport 1280×800; mobile GPS attendance pending |
| Flow Sheet | docs/Briktra_Complete_Flow_Sheet.xlsx (542 elements / 69 pages) |

# 4. Roles Tested

| Role | Account | Verdict |
| --- | --- | --- |
| Tenant (Admin) | tenant@yopmail.com | CONDITIONAL GO |
| Manager | manager.briktra@yopmail.com | NO-GO |
| Supervisor | supervisior.briktra@yopmail.com | NO-GO |
| Employee | employee.briktra@yopmail.com | NO-GO |

# 5. Modules Tested

Dashboard, Projects, Create Project, Employees, Attendance, Expenses, Bills, Documents/Wallet, Reports, Stock, Payroll, Suppliers, Contractors, Profile, Plans/Subscription, Company Details, Tenants, Tenant Admins, Super Admin, Notifications, Language Selection, Logout/Session.

# 6. Detailed Testing — Tenant (Admin)

Canonical report: docs/qa-tenant-regression/

## TEN-ISSUE-001: ISSUE-001 — Tenant login Abcd@123

| Field | Detail |
| --- | --- |
| Issue Number | TEN-ISSUE-001 |
| Title | ISSUE-001 — Tenant login Abcd@123 |
| Summary |  |
| Module | Authentication |
| Screen | — |
| Severity | Medium |
| Priority | P2 |
| Status | CLOSED — PASS |
| Screenshot Reference | See role screenshots folder |
| Steps |  |
| Expected |  |
| Actual |  |
| Root Cause |  |
| Acceptance Criteria |  |
| Recommendation | Fix in next hardening sprint |
| Developer Notes | Merge key: UNIQUE-TEN-ISSUE-001. Link: https://github.com/EdgezenLabs/briktra-launchpad/blob/main/docs/qa-tenant-regression/github-issues/ISSUE-001-tenant-login-fails-with-documented-password-abcd-123.md |
| QA Notes | Source: docs/qa-tenant-regression/github-issues/ISSUE-001-tenant-login-fails-with-documented-password-abcd-123.md |
| Current Status | CLOSED — PASS |

## TEN-ISSUE-002: ISSUE-002 — Access JWT remains valid after logout

| Field | Detail |
| --- | --- |
| Issue Number | TEN-ISSUE-002 |
| Title | ISSUE-002 — Access JWT remains valid after logout |
| Summary | POST /auth/logout returns 200 but subsequent GET /auth/me with the same access_token still returns 200. Session is not fully terminated server-side. Reproduced on production API `b05vnm4akk.../prod`. |
| Module | Authentication |
| Screen | Profile → Logout |
| Severity | High |
| Priority | P1 |
| Status | OPEN |
| Screenshot Reference | Screenshots: Optional — network tab showing 200 after logout |
| Steps | 1. Login as tenant@yopmail.com / Abcd@123 (PROD) 2. POST /auth/logout with refresh_token 3. GET /auth/me with original access_token |
| Expected | 401 Unauthorized — access token revoked or expired |
| Actual | GET /auth/me returns 200 with user profile |
| Root Cause | Access tokens not invalidated on logout; only refresh token may be cleared client-side |
| Acceptance Criteria | After logout, access_token rejected within TTL or explicit revocation list enforced **Flow Sheet:** Profile → Logout **Module:** Authentication **API:** prod **Also tracked as:** ISSUE-010 **Detected:** 2026-08-10 |
| Recommendation | Fix in next hardening sprint |
| Developer Notes | Merge key: SEC-JWT-LOGOUT. Link: https://github.com/EdgezenLabs/briktra-launchpad/blob/main/docs/qa-tenant-regression/github-issues/ISSUE-002-access-jwt-remains-valid-after-logout.md |
| QA Notes | Source: docs/qa-tenant-regression/github-issues/ISSUE-002-access-jwt-remains-valid-after-logout.md |
| Current Status | OPEN |

## TEN-ISSUE-003: ISSUE-003 — API signature requirement (UPDATED)

| Field | Detail |
| --- | --- |
| Issue Number | TEN-ISSUE-003 |
| Title | ISSUE-003 — API signature requirement (UPDATED) |
| Summary | Direct API calls without `X-Request-Signature` return 401 on both QA and PROD. However, the **live web UI successfully loads** Projects, Employees, Bills, Stock, etc. after login — so the Flutter web client is able to call modules (signing configured in live build, or alternate path). |
| Module | Authentication |
| Screen | Platform / API |
| Severity | Medium |
| Priority | P2 |
| Status | RECLASSIFIED |
| Screenshot Reference | See role screenshots folder |
| Steps |  |
| Expected |  |
| Actual |  |
| Root Cause |  |
| Acceptance Criteria |  |
| Recommendation | Fix in next hardening sprint |
| Developer Notes | Merge key: UNIQUE-TEN-ISSUE-003. Link: https://github.com/EdgezenLabs/briktra-launchpad/blob/main/docs/qa-tenant-regression/github-issues/ISSUE-003-web-client-cannot-load-module-data-missing-x-request-signatu.md |
| QA Notes | Source: docs/qa-tenant-regression/github-issues/ISSUE-003-web-client-cannot-load-module-data-missing-x-request-signatu.md |
| Current Status | RECLASSIFIED |

## TEN-ISSUE-004: ISSUE-004 — Language selection gate not documented on Login flow path

| Field | Detail |
| --- | --- |
| Issue Number | TEN-ISSUE-004 |
| Title | ISSUE-004 — Language selection gate not documented on Login flow path |
| Summary | First-time / cleared-session users land on `#/languageSelection` before Login. The Briktra Complete Flow Sheet starts at Login Page and does not document the language gate or its CTA ("Change Language") as a prerequisite step. |
| Module | Authentication |
| Screen | Login Page (missing predecessor) |
| Severity | Medium |
| Priority | P2 |
| Status | OPEN |
| Screenshot Reference | Screenshots: Yes — language selection screenshots under `docs/qa-tenant-regression/screenshots/` |
| Steps | 1. Open https://briktra.com/app/index.html (fresh session / cleared storage) 2. Observe route `#/languageSelection` 3. Compare with Flow Sheet Login Page entry |
| Expected | Flow Sheet documents language selection → Login → Dashboard path; automation can reach Login without undocumented steps |
| Actual | App shows Select Your Language screen (English / Tamil / Hindi); Flow Sheet has no Language Selection page |
| Root Cause | Flow Sheet authored before language onboarding screen; docs not synced with app bootstrap route |
| Acceptance Criteria | - Flow Sheet includes Language Selection page with English/Tamil/Hindi cards and Change Language button → Login - Or app redirects directly to Login when language already set **Flow Sheet:** Login Page (missing predecessor) **Module:** Onboarding / Authentication **Detected:** 2026-08-10 |
| Recommendation | Fix in next hardening sprint |
| Developer Notes | Merge key: UNIQUE-TEN-ISSUE-004. Link: https://github.com/EdgezenLabs/briktra-launchpad/blob/main/docs/qa-tenant-regression/github-issues/ISSUE-004-language-selection-not-in-flow-sheet-login-path.md |
| QA Notes | Source: docs/qa-tenant-regression/github-issues/ISSUE-004-language-selection-not-in-flow-sheet-login-path.md |
| Current Status | OPEN |

## TEN-ISSUE-005: ISSUE-005 — Profile fails to load user data (User ID not found)

| Field | Detail |
| --- | --- |
| Issue Number | TEN-ISSUE-005 |
| Title | ISSUE-005 — Profile fails to load user data (User ID not found) |
| Summary |  |
| Module | Profile |
| Screen | — |
| Severity | Medium |
| Priority | P2 |
| Status | CLOSED — False Positive |
| Screenshot Reference | See role screenshots folder |
| Steps |  |
| Expected |  |
| Actual |  |
| Root Cause |  |
| Acceptance Criteria |  |
| Recommendation | Fix in next hardening sprint |
| Developer Notes | Merge key: UNIQUE-TEN-ISSUE-005. Link: https://github.com/EdgezenLabs/briktra-launchpad/blob/main/docs/qa-tenant-regression/github-issues/ISSUE-005-profile-fails-user-id-not-found.md |
| QA Notes | Source: docs/qa-tenant-regression/github-issues/ISSUE-005-profile-fails-user-id-not-found.md |
| Current Status | CLOSED — False Positive |

## TEN-ISSUE-006: ISSUE-006 — Employees module shows no tenant context

| Field | Detail |
| --- | --- |
| Issue Number | TEN-ISSUE-006 |
| Title | ISSUE-006 — Employees module shows no tenant context |
| Summary |  |
| Module | General |
| Screen | — |
| Severity | Medium |
| Priority | P2 |
| Status | CLOSED — False Positive |
| Screenshot Reference | See role screenshots folder |
| Steps |  |
| Expected |  |
| Actual |  |
| Root Cause |  |
| Acceptance Criteria |  |
| Recommendation | Fix in next hardening sprint |
| Developer Notes | Merge key: UNIQUE-TEN-ISSUE-006. Link: https://github.com/EdgezenLabs/briktra-launchpad/blob/main/docs/qa-tenant-regression/github-issues/ISSUE-006-employees-no-tenant-context.md |
| QA Notes | Source: docs/qa-tenant-regression/github-issues/ISSUE-006-employees-no-tenant-context.md |
| Current Status | CLOSED — False Positive |

## TEN-ISSUE-007: ISSUE-007 — Premium tenant sees Free Trial feature locks

| Field | Detail |
| --- | --- |
| Issue Number | TEN-ISSUE-007 |
| Title | ISSUE-007 — Premium tenant sees Free Trial feature locks |
| Summary |  |
| Module | General |
| Screen | — |
| Severity | Medium |
| Priority | P2 |
| Status | CLOSED — False Positive |
| Screenshot Reference | See role screenshots folder |
| Steps |  |
| Expected |  |
| Actual |  |
| Root Cause |  |
| Acceptance Criteria |  |
| Recommendation | Fix in next hardening sprint |
| Developer Notes | Merge key: UNIQUE-TEN-ISSUE-007. Link: https://github.com/EdgezenLabs/briktra-launchpad/blob/main/docs/qa-tenant-regression/github-issues/ISSUE-007-premium-tier-shows-free-trial-locks.md |
| QA Notes | Source: docs/qa-tenant-regression/github-issues/ISSUE-007-premium-tier-shows-free-trial-locks.md |
| Current Status | CLOSED — False Positive |

## TEN-ISSUE-008: ISSUE-008 — Dashboard and Projects redirect to Login

| Field | Detail |
| --- | --- |
| Issue Number | TEN-ISSUE-008 |
| Title | ISSUE-008 — Dashboard and Projects redirect to Login |
| Summary |  |
| Module | Authentication |
| Screen | — |
| Severity | Medium |
| Priority | P2 |
| Status | CLOSED — False Positive |
| Screenshot Reference | See role screenshots folder |
| Steps |  |
| Expected |  |
| Actual |  |
| Root Cause |  |
| Acceptance Criteria |  |
| Recommendation | Fix in next hardening sprint |
| Developer Notes | Merge key: UNIQUE-TEN-ISSUE-008. Link: https://github.com/EdgezenLabs/briktra-launchpad/blob/main/docs/qa-tenant-regression/github-issues/ISSUE-008-dashboard-projects-redirect-login.md |
| QA Notes | Source: docs/qa-tenant-regression/github-issues/ISSUE-008-dashboard-projects-redirect-login.md |
| Current Status | CLOSED — False Positive |

## TEN-ISSUE-010: ISSUE-010 — PROD access JWT remains valid after logout

| Field | Detail |
| --- | --- |
| Issue Number | TEN-ISSUE-010 |
| Title | ISSUE-010 — PROD access JWT remains valid after logout |
| Summary | Same defect as ISSUE-002, confirmed on production API during `tenant-prod-regression.mjs` run. |
| Module | Authentication |
| Screen | Authentication |
| Severity | High |
| Priority | P1 |
| Status | OPEN (Duplicate of TEN-ISSUE-002) |
| Screenshot Reference | See role screenshots folder |
| Steps |  |
| Expected |  |
| Actual |  |
| Root Cause |  |
| Acceptance Criteria |  |
| Recommendation | Fix in next hardening sprint |
| Developer Notes | Merge key: SEC-JWT-LOGOUT. Link: https://github.com/EdgezenLabs/briktra-launchpad/blob/main/docs/qa-tenant-regression/github-issues/ISSUE-010-prod-access-jwt-remains-valid-after-logout.md |
| QA Notes | Source: docs/qa-tenant-regression/github-issues/ISSUE-010-prod-access-jwt-remains-valid-after-logout.md |
| Current Status | OPEN (Duplicate of TEN-ISSUE-002) |

## TEN-ISSUE-011: ISSUE-011 — Stock card shows raw API path text instead of material metadata

| Field | Detail |
| --- | --- |
| Issue Number | TEN-ISSUE-011 |
| Title | ISSUE-011 — Stock card shows raw API path text instead of material metadata |
| Summary | On Warehouse Stock Management (`#/stockManagement`), the stock item card for "cement" displays a truncated technical string resembling an API path / log fragment (e.g. `T] /projects?skip=0&limit=10&tenant_id=7...`) under the item name instead of a proper human-readable description or SKU. |
| Module | Navigation / Modules |
| Screen | Warehouse Stock Management → Stock item card |
| Severity | Medium |
| Priority | P2 |
| Status | OPEN |
| Screenshot Reference | Screenshots: Yes — `docs/qa-tenant-regression/screenshots/prod-Stock.png` |
| Steps | 1. Login as tenant@yopmail.com / Abcd@123 on https://briktra.com/app/index.html 2. Open Stock → Warehouse Stock Management 3. Observe stock card for "cement" |
| Expected | Card shows material name, category, units, and price only — no internal API paths or debug strings |
| Actual | Debug/API path fragment rendered under "cement" name; low-stock warning triangle also shown |
| Root Cause | Wrong field bound in stock list item widget; debug log accidentally rendered as Text; string interpolation of request URL into subtitle |
| Acceptance Criteria | - No API URLs or log fragments visible on stock cards - Subtitle shows intended business fields only **Flow Sheet:** Warehouse Stock Management → Stock item card **Module:** Inventory / Stock **API:** prod **Detected:** 2026-08-10 |
| Recommendation | Fix in next hardening sprint |
| Developer Notes | Merge key: UNIQUE-TEN-ISSUE-011. Link: https://github.com/EdgezenLabs/briktra-launchpad/blob/main/docs/qa-tenant-regression/github-issues/ISSUE-011-stock-card-shows-raw-api-path-text.md |
| QA Notes | Source: docs/qa-tenant-regression/github-issues/ISSUE-011-stock-card-shows-raw-api-path-text.md |
| Current Status | OPEN |

# 6. Detailed Testing — Manager

Canonical report: docs/qa-manager-regression/

## MGR-ISSUE-001: Manager access JWT remains valid after logout

| Field | Detail |
| --- | --- |
| Issue Number | MGR-ISSUE-001 |
| Title | Manager access JWT remains valid after logout |
| Summary | POST /auth/logout returns success but GET /auth/me with the same access_token still returns 200 for the manager role on PROD. |
| Module | Authentication |
| Screen | Profile → Logout |
| Severity | High |
| Priority | P1 |
| Status | OPEN |
| Screenshot Reference | Screenshots: Optional — network evidence |
| Steps | 1. Login as manager.briktra@yopmail.com / Manager@123 2. POST /auth/logout with refresh_token 3. GET /auth/me with original access_token |
| Expected | 401 Unauthorized |
| Actual | 200 with manager profile |
| Root Cause | Access tokens not revoked server-side on logout (same as Tenant ISSUE-002) |
| Acceptance Criteria | Access token rejected after logout within TTL or via denylist **Flow Sheet:** Profile → Logout **Module:** Authentication **Role:** manager **API:** prod **Detected:** 2026-08-10 |
| Recommendation | Fix in next hardening sprint |
| Developer Notes | Merge key: SEC-JWT-LOGOUT. Link: https://github.com/EdgezenLabs/briktra-launchpad/blob/main/docs/qa-manager-regression/github-issues/MGR-ISSUE-001-manager-access-jwt-remains-valid-after-logout.md |
| QA Notes | Source: docs/qa-manager-regression/github-issues/MGR-ISSUE-001-manager-access-jwt-remains-valid-after-logout.md |
| Current Status | OPEN |

## MGR-ISSUE-002: Manager can open Create Tenant form (RBAC bypass)

| Field | Detail |
| --- | --- |
| Issue Number | MGR-ISSUE-002 |
| Title | Manager can open Create Tenant form (RBAC bypass) |
| Summary | Construction Project Manager (`role=manager`) deep-linking to `#/createTenant` loads a full **Create Tenant** form (Tenant Name field + Create Tenant button) instead of permission denied. Managers must not create tenants. |
| Module | RBAC / Permissions |
| Screen | Restricted — Create Tenant / Role Management |
| Severity | Critical |
| Priority | P0 |
| Status | OPEN |
| Screenshot Reference | Screenshots: Yes — `screenshots/mgr-neg-Create-Tenant.png` |
| Steps | 1. Login as manager.briktra@yopmail.com / Manager@123 2. Navigate to https://briktra.com/app/index.html#/createTenant 3. Observe page content |
| Expected | Permission denied / redirect to Dashboard / lock screen — no tenant creation UI |
| Actual | Header "Create Tenant"; editable Tenant Name field; orange "Create Tenant" submit button available |
| Root Cause | Missing client route guard and/or server authorization for manager on tenant create endpoints |
| Acceptance Criteria | - Manager cannot view or submit Create Tenant - API POST /tenants returns 403 for manager **Flow Sheet:** Restricted — Create Tenant / Role Management **Module:** RBAC / Tenants **Role:** manager **Detected:** 2026-08-10 |
| Recommendation | Block release until fixed |
| Developer Notes | Merge key: RBAC-CREATE-TENANT. Link: https://github.com/EdgezenLabs/briktra-launchpad/blob/main/docs/qa-manager-regression/github-issues/MGR-ISSUE-002-manager-can-open-create-tenant.md |
| QA Notes | Source: docs/qa-manager-regression/github-issues/MGR-ISSUE-002-manager-can-open-create-tenant.md |
| Current Status | OPEN |

## MGR-ISSUE-003: Manager can view Tenant Admins directory (Role Management)

| Field | Detail |
| --- | --- |
| Issue Number | MGR-ISSUE-003 |
| Title | Manager can view Tenant Admins directory (Role Management) |
| Summary | Manager deep-link `#/tenantAdmins` loads **Tenant Admins** list showing `Test Tenant Admin` / tenant@yopmail.com with FAB (+) to add admins. Role management is tenant_admin / platform-admin only. |
| Module | RBAC / Permissions |
| Screen | Restricted — Role Management |
| Severity | Critical |
| Priority | P0 |
| Status | OPEN |
| Screenshot Reference | Screenshots: Yes — `screenshots/mgr-neg-TenantAdmins.png` |
| Steps | 1. Login as manager 2. Open `#/tenantAdmins` |
| Expected | Permission denied — no admin directory or create FAB |
| Actual | Tenant Admins page with admin card and orange + FAB |
| Root Cause | Route not gated by role; list API returns data to manager |
| Acceptance Criteria | Manager receives 403 / deny UI; no Tenant Admins CRUD **Flow Sheet:** Restricted — Role Management **Module:** RBAC **Role:** manager **Detected:** 2026-08-10 |
| Recommendation | Block release until fixed |
| Developer Notes | Merge key: RBAC-TENANT-ADMINS. Link: https://github.com/EdgezenLabs/briktra-launchpad/blob/main/docs/qa-manager-regression/github-issues/MGR-ISSUE-003-manager-tenant-admins-role-management-exposed.md |
| QA Notes | Source: docs/qa-manager-regression/github-issues/MGR-ISSUE-003-manager-tenant-admins-role-management-exposed.md |
| Current Status | OPEN |

## MGR-ISSUE-004: Manager Super Admin shell shows "Welcome, Super Admin"

| Field | Detail |
| --- | --- |
| Issue Number | MGR-ISSUE-004 |
| Title | Manager Super Admin shell shows "Welcome, Super Admin" |
| Summary | When manager opens `#/superAdmin`, UI renders Super Admin chrome: header **"Welcome, Super Admin"** and platform tabs (Tenants, Tenant Admins, Promos, Broadcaster, Plans, Usage, Banners, Referrals). Data call fails with permission error, but the chrome incorrectly elevates perceived role. |
| Module | RBAC / Permissions |
| Screen | Restricted — Super Admin |
| Severity | Critical |
| Priority | P0 |
| Status | OPEN |
| Screenshot Reference | Screenshots: Yes — `screenshots/mgr-neg-SuperAdmin.png` |
| Steps | 1. Login as manager.briktra@yopmail.com 2. Navigate to `#/superAdmin` |
| Expected | Hard deny / redirect — no Super Admin navigation chrome |
| Actual | Welcome Super Admin header + admin tabs; center error "You don't have permission…"; + FAB still visible |
| Root Cause | Super Admin layout not role-gated; only data fetch checks permissions |
| Acceptance Criteria | Manager never sees Super Admin shell; immediate deny without admin nav **Flow Sheet:** Restricted — Super Admin **Module:** RBAC **Role:** manager **Detected:** 2026-08-10 |
| Recommendation | Block release until fixed |
| Developer Notes | Merge key: RBAC-SUPER-ADMIN. Link: https://github.com/EdgezenLabs/briktra-launchpad/blob/main/docs/qa-manager-regression/github-issues/MGR-ISSUE-004-manager-superadmin-shell-welcome-super-admin.md |
| QA Notes | Source: docs/qa-manager-regression/github-issues/MGR-ISSUE-004-manager-superadmin-shell-welcome-super-admin.md |
| Current Status | OPEN |

## MGR-ISSUE-005: Manager can access Subscription Plans (should be denied)

| Field | Detail |
| --- | --- |
| Issue Number | MGR-ISSUE-005 |
| Title | Manager can access Subscription Plans (should be denied) |
| Summary | Manager opens `#/plans` and sees full Subscription Plans UI including PREMIUM Active banner, upgrade messaging, Monthly/Annual toggle, and Free Trial plan card. Test plan requires Subscription restricted for manager. |
| Module | RBAC / Permissions |
| Screen | Restricted — Subscription |
| Severity | High |
| Priority | P1 |
| Status | OPEN |
| Screenshot Reference | Screenshots: Yes — `screenshots/mgr-neg-Plans.png` |
| Steps | 1. Login as manager 2. Open `#/plans` |
| Expected | Permission denied / hidden from manager |
| Actual | Full subscription management UI loads |
| Root Cause | Plans route not restricted by role; inherits tenant premium context |
| Acceptance Criteria | Manager cannot open subscription/billing management screens **Flow Sheet:** Restricted — Subscription **Module:** Subscription / RBAC **Role:** manager **Detected:** 2026-08-10 |
| Recommendation | Fix in next hardening sprint |
| Developer Notes | Merge key: RBAC-SUBSCRIPTION. Link: https://github.com/EdgezenLabs/briktra-launchpad/blob/main/docs/qa-manager-regression/github-issues/MGR-ISSUE-005-manager-can-access-subscription-plans.md |
| QA Notes | Source: docs/qa-manager-regression/github-issues/MGR-ISSUE-005-manager-can-access-subscription-plans.md |
| Current Status | OPEN |

## MGR-ISSUE-006: Manager can open Company Settings (Complete Company Profile)

| Field | Detail |
| --- | --- |
| Issue Number | MGR-ISSUE-006 |
| Title | Manager can open Company Settings (Complete Company Profile) |
| Summary | Manager deep-link `#/company-details` loads **Complete Company Profile** with editable Company Name (TenantAdmin Builders), GST, logo upload, location — company settings reserved for tenant_admin. |
| Module | RBAC / Permissions |
| Screen | Restricted — Company Settings |
| Severity | High |
| Priority | P1 |
| Status | OPEN |
| Screenshot Reference | Screenshots: Yes — `screenshots/mgr-neg-Company-Details.png` |
| Steps | 1. Login as manager 2. Open `#/company-details` |
| Expected | Permission denied |
| Actual | Full company profile editor with Continue to Dashboard / Skip |
| Root Cause | Company details route not role-gated |
| Acceptance Criteria | Only tenant_admin can edit company settings; manager denied **Flow Sheet:** Restricted — Company Settings **Module:** Settings / RBAC **Role:** manager **Detected:** 2026-08-10 |
| Recommendation | Fix in next hardening sprint |
| Developer Notes | Merge key: RBAC-COMPANY. Link: https://github.com/EdgezenLabs/briktra-launchpad/blob/main/docs/qa-manager-regression/github-issues/MGR-ISSUE-006-manager-can-access-company-settings.md |
| QA Notes | Source: docs/qa-manager-regression/github-issues/MGR-ISSUE-006-manager-can-access-company-settings.md |
| Current Status | OPEN |

## MGR-ISSUE-007: Manager #/expenses deep link redirects to Attendance

| Field | Detail |
| --- | --- |
| Issue Number | MGR-ISSUE-007 |
| Title | Manager #/expenses deep link redirects to Attendance |
| Summary | Navigating to `#/expenses` while logged in as manager lands on `#/addAttendance` (Attendance Overview) instead of Expenses. Approving/reviewing expenses (morning scenario) cannot be reached via this path. |
| Module | Attendance / Assignments |
| Screen | Expenses(Project Scope) / Quick Expense |
| Severity | High |
| Priority | P1 |
| Status | OPEN |
| Screenshot Reference | Screenshots: Yes — `screenshots/mgr-route-Expenses.png` |
| Steps | 1. Login as manager.briktra@yopmail.com / Manager@123 2. Go to https://briktra.com/app/index.html#/expenses 3. Observe URL and screen |
| Expected | Expenses module (project-scoped expenses list / approve flow) per Flow Sheet |
| Actual | URL becomes `#/addAttendance`; UI shows Attendance Overview empty state |
| Root Cause | Invalid/unregistered `/expenses` route falls through to attendance; or intentional remap without Flow Sheet update; Quick Expense uses different route |
| Acceptance Criteria | - `#/expenses` opens expenses UI, or Flow Sheet documents correct manager expense route - Manager can complete “Approve Expenses” morning step **Flow Sheet:** Expenses(Project Scope) / Quick Expense **Module:** Expenses **Role:** manager **Detected:** 2026-08-10 |
| Recommendation | Fix in next hardening sprint |
| Developer Notes | Merge key: ROUTE-EXPENSES. Link: https://github.com/EdgezenLabs/briktra-launchpad/blob/main/docs/qa-manager-regression/github-issues/MGR-ISSUE-007-manager-expenses-route-redirects-to-attendance.md |
| QA Notes | Source: docs/qa-manager-regression/github-issues/MGR-ISSUE-007-manager-expenses-route-redirects-to-attendance.md |
| Current Status | OPEN |

## MGR-ISSUE-008: Tenants list deny still exposes Retry FAB for Manager

| Field | Detail |
| --- | --- |
| Issue Number | MGR-ISSUE-008 |
| Title | Tenants list deny still exposes Retry FAB for Manager |
| Summary | `#/tenants` correctly shows permission error for manager, but still renders an orange **+** FAB. Retry button may re-hit forbidden API. Deny UX incomplete. |
| Module | RBAC / Permissions |
| Screen | Restricted — Tenants |
| Severity | Medium |
| Priority | P2 |
| Status | OPEN |
| Screenshot Reference | Screenshots: Yes — `screenshots/mgr-neg-Tenants.png` |
| Steps | 1. Login as manager 2. Open `#/tenants` |
| Expected | Deny screen without create FAB or admin actions |
| Actual | Error: You don't have permission… + Retry + bottom-right + FAB |
| Root Cause | Shared scaffold with FAB not cleared on permission error |
| Acceptance Criteria | On deny, no create FAB; Retry does not spam forbidden calls **Flow Sheet:** Restricted — Tenants **Module:** RBAC / UX **Role:** manager **Detected:** 2026-08-10 |
| Recommendation | Fix in next hardening sprint |
| Developer Notes | Merge key: UX-TENANTS-FAB. Link: https://github.com/EdgezenLabs/briktra-launchpad/blob/main/docs/qa-manager-regression/github-issues/MGR-ISSUE-008-tenants-deny-still-shows-create-fab.md |
| QA Notes | Source: docs/qa-manager-regression/github-issues/MGR-ISSUE-008-tenants-deny-still-shows-create-fab.md |
| Current Status | OPEN |

# 6. Detailed Testing — Supervisor

Canonical report: docs/qa-supervisor-regression/

## SUP-ISSUE-001: Supervisor can open Create Project (RBAC / policy)

| Field | Detail |
| --- | --- |
| Issue Number | SUP-ISSUE-001 |
| Title | Supervisor can open Create Project (RBAC / policy) |
| Summary | Site Supervisor (`role=supervisor`) deep-linking to `#/createProject` loads the full Create Project form (name, budget, map, supervisor picker). Per Flow Sheet / role matrix, supervisors should not create projects unless tenant policy explicitly allows — default expect DENY. Dashboard also exposes "Add Projects" quick action. |
| Module | RBAC / Permissions |
| Screen | Create Project (restricted for supervisor) |
| Severity | High |
| Priority | P1 |
| Status | OPEN |
| Screenshot Reference | Screenshots: Yes — `screenshots/sup-neg-Create-Project.png`, `sup-01-after-login.png` (Add Projects tile) |
| Steps | 1. Login as supervisior.briktra@yopmail.com / Supervisior@123 2. Open https://briktra.com/app/index.html#/createProject |
| Expected | Permission denied / redirect — no create project form (unless policy allows; document policy if intentional) |
| Actual | Full Create Project wizard with map and required Budget/Location fields |
| Root Cause | Missing role guard; quick actions not filtered by role |
| Acceptance Criteria | Supervisor cannot create projects by default; UI hides Add Projects if denied **Flow Sheet:** Create Project (restricted for supervisor) **Module:** RBAC / Projects **Role:** supervisor |
| Recommendation | Fix in next hardening sprint |
| Developer Notes | Merge key: UNIQUE-SUP-ISSUE-001. Link: https://github.com/EdgezenLabs/briktra-launchpad/blob/main/docs/qa-supervisor-regression/github-issues/SUP-ISSUE-001-supervisor-can-access-restricted-route-delete-create-pr.md |
| QA Notes | Source: docs/qa-supervisor-regression/github-issues/SUP-ISSUE-001-supervisor-can-access-restricted-route-delete-create-pr.md |
| Current Status | OPEN |

## SUP-ISSUE-002: Supervisor can open Create Tenant form

| Field | Detail |
| --- | --- |
| Issue Number | SUP-ISSUE-002 |
| Title | Supervisor can open Create Tenant form |
| Summary | Supervisor deep-link `#/createTenant` shows Create Tenant form (Tenant Name + Create Tenant button). Site supervisors must not create companies/tenants. |
| Module | RBAC / Permissions |
| Screen | Restricted — Delete Company / Create Tenant |
| Severity | Critical |
| Priority | P0 |
| Status | OPEN |
| Screenshot Reference | Screenshots: Yes — `screenshots/sup-neg-Create-Tenant.png` |
| Steps | 1. Login as supervisor 2. Navigate to `#/createTenant` |
| Expected | Access denied |
| Actual | Full Create Tenant UI |
| Root Cause | No client/server RBAC on tenant create route |
| Acceptance Criteria | Supervisor cannot view or submit Create Tenant; API returns 403 **Flow Sheet:** Restricted — Delete Company / Create Tenant **Module:** RBAC **Role:** supervisor |
| Recommendation | Block release until fixed |
| Developer Notes | Merge key: RBAC-CREATE-TENANT. Link: https://github.com/EdgezenLabs/briktra-launchpad/blob/main/docs/qa-supervisor-regression/github-issues/SUP-ISSUE-002-supervisor-can-access-restricted-route-delete-company-c.md |
| QA Notes | Source: docs/qa-supervisor-regression/github-issues/SUP-ISSUE-002-supervisor-can-access-restricted-route-delete-company-c.md |
| Current Status | OPEN |

## SUP-ISSUE-003: Supervisor Tenants list — data denied but FAB still shown

| Field | Detail |
| --- | --- |
| Issue Number | SUP-ISSUE-003 |
| Title | Supervisor Tenants list — data denied but FAB still shown |
| Summary | `#/tenants` correctly shows **"Error: You don't have permission to access this resource"** for supervisor (data access denied). However, an orange **+** FAB and Retry remain visible — incomplete deny UX (same pattern as Manager). |
| Module | RBAC / Permissions |
| Screen | Restricted — Manage Tenants |
| Severity | Medium |
| Priority | P2 |
| Status | OPEN |
| Screenshot Reference | Screenshots: Yes — `screenshots/sup-neg-Tenants.png` |
| Steps | 1. Login as supervisior.briktra@yopmail.com 2. Open `#/tenants` |
| Expected | Deny screen without create FAB |
| Actual | Permission error + Retry + + FAB |
| Root Cause | Shared scaffold not cleared on permission error |
| Acceptance Criteria | On deny, no create FAB; clean permission-only UI **Flow Sheet:** Restricted — Manage Tenants **Module:** RBAC / UX **Role:** supervisor **Note:** Data access deny is working; UX polish required |
| Recommendation | Fix in next hardening sprint |
| Developer Notes | Merge key: UX-TENANTS-FAB. Link: https://github.com/EdgezenLabs/briktra-launchpad/blob/main/docs/qa-supervisor-regression/github-issues/SUP-ISSUE-003-supervisor-can-access-restricted-route-manage-tenants.md |
| QA Notes | Source: docs/qa-supervisor-regression/github-issues/SUP-ISSUE-003-supervisor-can-access-restricted-route-manage-tenants.md |
| Current Status | OPEN |

## SUP-ISSUE-004: Supervisor can view Tenant Admins (Manage Users)

| Field | Detail |
| --- | --- |
| Issue Number | SUP-ISSUE-004 |
| Title | Supervisor can view Tenant Admins (Manage Users) |
| Summary | `#/tenantAdmins` loads Tenant Admins list with Test Tenant Admin card and + FAB. Supervisor must not manage users/roles at tenant-admin level. |
| Module | RBAC / Permissions |
| Screen | Restricted — Manage Users |
| Severity | Critical |
| Priority | P0 |
| Status | OPEN |
| Screenshot Reference | Screenshots: Yes — `screenshots/sup-neg-TenantAdmins.png` |
| Steps | 1. Login as supervisor 2. Open `#/tenantAdmins` |
| Expected | Access denied |
| Actual | Tenant Admins directory + add FAB |
| Root Cause | Missing RBAC on tenantAdmins route |
| Acceptance Criteria | Supervisor cannot open Tenant Admins or create admins **Flow Sheet:** Restricted — Manage Users **Module:** RBAC **Role:** supervisor |
| Recommendation | Block release until fixed |
| Developer Notes | Merge key: RBAC-TENANT-ADMINS. Link: https://github.com/EdgezenLabs/briktra-launchpad/blob/main/docs/qa-supervisor-regression/github-issues/SUP-ISSUE-004-supervisor-can-access-restricted-route-manage-users-rol.md |
| QA Notes | Source: docs/qa-supervisor-regression/github-issues/SUP-ISSUE-004-supervisor-can-access-restricted-route-manage-users-rol.md |
| Current Status | OPEN |

## SUP-ISSUE-005: Supervisor Super Admin shell shows "Welcome, Super Admin"

| Field | Detail |
| --- | --- |
| Issue Number | SUP-ISSUE-005 |
| Title | Supervisor Super Admin shell shows "Welcome, Super Admin" |
| Summary | Opening `#/superAdmin` as supervisor renders Super Admin chrome with header **"Welcome, Super Admin"** and platform tabs, while data shows permission error. Same critical defect as Manager. |
| Module | RBAC / Permissions |
| Screen | Restricted — Super Admin |
| Severity | Critical |
| Priority | P0 |
| Status | OPEN |
| Screenshot Reference | Screenshots: Yes — `screenshots/sup-neg-SuperAdmin.png` |
| Steps | 1. Login as supervisior.briktra@yopmail.com 2. Open `#/superAdmin` |
| Expected | Hard deny — no Super Admin navigation |
| Actual | Welcome Super Admin + admin tabs + permission error + FAB |
| Root Cause | Super Admin layout not role-gated |
| Acceptance Criteria | Never show Super Admin shell unless role is super_admin **Flow Sheet:** Restricted — Super Admin **Module:** RBAC **Role:** supervisor |
| Recommendation | Block release until fixed |
| Developer Notes | Merge key: RBAC-SUPER-ADMIN. Link: https://github.com/EdgezenLabs/briktra-launchpad/blob/main/docs/qa-supervisor-regression/github-issues/SUP-ISSUE-005-supervisor-can-access-restricted-route-super-admin.md |
| QA Notes | Source: docs/qa-supervisor-regression/github-issues/SUP-ISSUE-005-supervisor-can-access-restricted-route-super-admin.md |
| Current Status | OPEN |

## SUP-ISSUE-006: Supervisor can access Subscription Plans

| Field | Detail |
| --- | --- |
| Issue Number | SUP-ISSUE-006 |
| Title | Supervisor can access Subscription Plans |
| Summary | `#/plans` loads full Subscription Plans (PREMIUM Active, upgrade UI, Free Trial card). Supervisor must not manage subscription. |
| Module | RBAC / Permissions |
| Screen | Restricted — Manage Subscription |
| Severity | High |
| Priority | P1 |
| Status | OPEN |
| Screenshot Reference | Screenshots: Yes — `screenshots/sup-neg-Plans.png` |
| Steps | 1. Login as supervisor 2. Open `#/plans` |
| Expected | Access denied |
| Actual | Full subscription management UI |
| Root Cause | Plans route not restricted by role |
| Acceptance Criteria | Supervisor cannot open subscription/billing screens **Flow Sheet:** Restricted — Manage Subscription **Module:** Subscription / RBAC **Role:** supervisor |
| Recommendation | Fix in next hardening sprint |
| Developer Notes | Merge key: RBAC-SUBSCRIPTION. Link: https://github.com/EdgezenLabs/briktra-launchpad/blob/main/docs/qa-supervisor-regression/github-issues/SUP-ISSUE-006-supervisor-can-access-restricted-route-manage-subscript.md |
| QA Notes | Source: docs/qa-supervisor-regression/github-issues/SUP-ISSUE-006-supervisor-can-access-restricted-route-manage-subscript.md |
| Current Status | OPEN |

## SUP-ISSUE-007: Supervisor can open Company Settings

| Field | Detail |
| --- | --- |
| Issue Number | SUP-ISSUE-007 |
| Title | Supervisor can open Company Settings |
| Summary | `#/company-details` loads Complete Company Profile with editable company name (TenantAdmin Builders), GST, logo, location. Supervisor must not edit company settings. |
| Module | RBAC / Permissions |
| Screen | Restricted — Delete/Edit Company |
| Severity | High |
| Priority | P1 |
| Status | OPEN |
| Screenshot Reference | Screenshots: Yes — `screenshots/sup-neg-Company-Details.png` |
| Steps | 1. Login as supervisor 2. Open `#/company-details` |
| Expected | Access denied |
| Actual | Full company profile editor |
| Root Cause | Company details not role-gated |
| Acceptance Criteria | Only tenant_admin edits company settings **Flow Sheet:** Restricted — Delete/Edit Company **Module:** Settings / RBAC **Role:** supervisor |
| Recommendation | Fix in next hardening sprint |
| Developer Notes | Merge key: RBAC-COMPANY. Link: https://github.com/EdgezenLabs/briktra-launchpad/blob/main/docs/qa-supervisor-regression/github-issues/SUP-ISSUE-007-supervisor-can-access-restricted-route-delete-edit-comp.md |
| QA Notes | Source: docs/qa-supervisor-regression/github-issues/SUP-ISSUE-007-supervisor-can-access-restricted-route-delete-edit-comp.md |
| Current Status | OPEN |

## SUP-ISSUE-008: Supervisor access JWT remains valid after logout

| Field | Detail |
| --- | --- |
| Issue Number | SUP-ISSUE-008 |
| Title | Supervisor access JWT remains valid after logout |
| Summary | POST /auth/logout succeeds but GET /auth/me with same access_token still returns 200 for supervisor on PROD. |
| Module | Authentication |
| Screen | Profile → Logout |
| Severity | High |
| Priority | P1 |
| Status | OPEN |
| Screenshot Reference | Screenshots: Optional |
| Steps | 1. Login as supervisior.briktra@yopmail.com 2. POST /auth/logout 3. GET /auth/me with access_token |
| Expected | 401 |
| Actual | 200 |
| Root Cause | Access tokens not revoked on logout |
| Acceptance Criteria | Access token rejected after logout **Flow Sheet:** Profile → Logout **Module:** Authentication **Role:** supervisor |
| Recommendation | Fix in next hardening sprint |
| Developer Notes | Merge key: SEC-JWT-LOGOUT. Link: https://github.com/EdgezenLabs/briktra-launchpad/blob/main/docs/qa-supervisor-regression/github-issues/SUP-ISSUE-008-supervisor-access-jwt-remains-valid-after-logout.md |
| QA Notes | Source: docs/qa-supervisor-regression/github-issues/SUP-ISSUE-008-supervisor-access-jwt-remains-valid-after-logout.md |
| Current Status | OPEN |

## SUP-ISSUE-009: Supervisor deep links for Expenses / Daily Notes remapped to Document Wallet

| Field | Detail |
| --- | --- |
| Issue Number | SUP-ISSUE-009 |
| Title | Supervisor deep links for Expenses / Daily Notes remapped to Document Wallet |
| Summary | Navigating to `#/expenses`, `#/dailyNotes`, or `#/dailyUpdates` as supervisor lands on `#/documentWallet` instead of the Flow Sheet destinations. Site scenario steps Create Expense and Submit Daily Progress cannot be reached via these hashes. |
| Module | Expenses / Documents |
| Screen | Expenses(Project Scope), Daily Notes, Daily Updates |
| Severity | High |
| Priority | P1 |
| Status | OPEN |
| Screenshot Reference | Screenshots: Yes — `sup-route-Expenses.png`, `sup-route-Daily-Notes.png` |
| Steps | 1. Login as supervisior.briktra@yopmail.com / Supervisior@123 2. Open `#/expenses` (or `#/dailyNotes`, `#/dailyUpdates`) 3. Observe URL and UI |
| Expected | Expenses module / Daily Notes / Daily Updates per Flow Sheet |
| Actual | Document Wallet (Company tab, empty state) |
| Root Cause | Routes unregistered for web; fallthrough to wallet; or supervisor feature flags remapping incorrectly |
| Acceptance Criteria | - Correct screens open for expenses and daily progress - Or Flow Sheet updated with actual supervisor routes (e.g. Quick Expense modal) **Flow Sheet:** Expenses(Project Scope), Daily Notes, Daily Updates **Module:** Expenses / Daily Progress **Role:** supervisor |
| Recommendation | Fix in next hardening sprint |
| Developer Notes | Merge key: ROUTE-EXPENSES. Link: https://github.com/EdgezenLabs/briktra-launchpad/blob/main/docs/qa-supervisor-regression/github-issues/SUP-ISSUE-009-supervisor-expenses-daily-notes-remap-to-wallet.md |
| QA Notes | Source: docs/qa-supervisor-regression/github-issues/SUP-ISSUE-009-supervisor-expenses-daily-notes-remap-to-wallet.md |
| Current Status | OPEN |

## SUP-ISSUE-010: Supervisor Profile displays wrong email address

| Field | Detail |
| --- | --- |
| Issue Number | SUP-ISSUE-010 |
| Title | Supervisor Profile displays wrong email address |
| Summary | Login username is `supervisior.briktra@yopmail.com` but Profile UI shows email `supervisor.briktra@yopmail.com` (missing 'i' in supervisior). Name badge shows "supervisior". Data inconsistency. |
| Module | Authentication |
| Screen | Profile |
| Severity | Medium |
| Priority | P2 |
| Status | OPEN |
| Screenshot Reference | Screenshots: Yes — `screenshots/sup-profile-before-logout.png` |
| Steps | 1. Login with supervisior.briktra@yopmail.com / Supervisior@123 2. Open Profile |
| Expected | Email matches authenticated account exactly |
| Actual | Profile email = supervisor.briktra@yopmail.com (different from login) |
| Root Cause | Stale profile field; wrong column mapped; duplicate user records |
| Acceptance Criteria | Profile email equals login identity /auth/me email **Flow Sheet:** Profile **Module:** Profile **Role:** supervisor |
| Recommendation | Fix in next hardening sprint |
| Developer Notes | Merge key: UNIQUE-SUP-ISSUE-010. Link: https://github.com/EdgezenLabs/briktra-launchpad/blob/main/docs/qa-supervisor-regression/github-issues/SUP-ISSUE-010-supervisor-profile-wrong-email.md |
| QA Notes | Source: docs/qa-supervisor-regression/github-issues/SUP-ISSUE-010-supervisor-profile-wrong-email.md |
| Current Status | OPEN |

## SUP-ISSUE-011: Supervisor has zero assigned projects — site scenario blocked

| Field | Detail |
| --- | --- |
| Issue Number | SUP-ISSUE-011 |
| Title | Supervisor has zero assigned projects — site scenario blocked |
| Summary | After login, Dashboard "All Projects" badge shows **0** and Projects list empty state: "No projects available… once they are created or assigned to you." Site Supervisor cannot View Assigned Project / Site Details / Daily Progress against a real site. |
| Module | Authentication |
| Screen | Project List / Site Details |
| Severity | High |
| Priority | P1 |
| Status | OPEN |
| Screenshot Reference | Screenshots: Yes — `sup-01-after-login.png`, `sup-route-Projects.png` |
| Steps | 1. Login as supervisior.briktra@yopmail.com 2. Open Dashboard and `#/projects` |
| Expected | At least one assigned project for field testing (or documented empty-tenant test data) |
| Actual | 0 projects assigned |
| Root Cause | User not assigned to project "Briktra"; assignment missing in QA data |
| Acceptance Criteria | Supervisor test account has ≥1 assigned active project for site workflows **Flow Sheet:** Project List / Site Details **Module:** Projects / Test Data **Role:** supervisor |
| Recommendation | Fix in next hardening sprint |
| Developer Notes | Merge key: DATA-NO-PROJECTS. Link: https://github.com/EdgezenLabs/briktra-launchpad/blob/main/docs/qa-supervisor-regression/github-issues/SUP-ISSUE-011-supervisor-zero-assigned-projects.md |
| QA Notes | Source: docs/qa-supervisor-regression/github-issues/SUP-ISSUE-011-supervisor-zero-assigned-projects.md |
| Current Status | OPEN |

## SUP-ISSUE-012: Supervisor Dashboard exposes admin Quick Actions beyond role tasks

| Field | Detail |
| --- | --- |
| Issue Number | SUP-ISSUE-012 |
| Title | Supervisor Dashboard exposes admin Quick Actions beyond role tasks |
| Summary | Supervisor Dashboard correctly shows role tasks **Log Expense** and **My Projects**, but the Quick Actions grid also includes **Add Projects**, **Add Employees**, **Payroll Management**, etc. These exceed typical supervisor scope and conflict with restricted-action expectations. |
| Module | RBAC / Permissions |
| Screen | Dashboard |
| Severity | Medium |
| Priority | P2 |
| Status | OPEN |
| Screenshot Reference | Screenshots: Yes — `screenshots/sup-01-after-login.png` |
| Steps | 1. Login as supervisor 2. View Dashboard Quick Actions grid |
| Expected | Only supervisor-appropriate actions (expense, projects, attendance/docs as allowed) |
| Actual | Full quick-action set including Add Projects, Add Employees, Payroll Management |
| Root Cause | Quick actions not filtered by role; shared tenant_admin grid |
| Acceptance Criteria | Dashboard quick actions match supervisor role matrix / Flow Sheet **Flow Sheet:** Dashboard **Module:** Dashboard / RBAC UI **Role:** supervisor |
| Recommendation | Fix in next hardening sprint |
| Developer Notes | Merge key: UNIQUE-SUP-ISSUE-012. Link: https://github.com/EdgezenLabs/briktra-launchpad/blob/main/docs/qa-supervisor-regression/github-issues/SUP-ISSUE-012-supervisor-dashboard-admin-quick-actions.md |
| QA Notes | Source: docs/qa-supervisor-regression/github-issues/SUP-ISSUE-012-supervisor-dashboard-admin-quick-actions.md |
| Current Status | OPEN |

# 6. Detailed Testing — Employee

Canonical report: docs/qa-employee-regression/

## EMP-ISSUE-001: Employee can access restricted route: Open Reports

| Field | Detail |
| --- | --- |
| Issue Number | EMP-ISSUE-001 |
| Title | Employee can access restricted route: Open Reports |
| Summary | Employee deep-link stayed on https://briktra.com/app/index.html#/reportsDashboard for restricted action "Open Reports" |
| Module | RBAC / Permissions |
| Screen | Restricted — Open Reports |
| Severity | Critical |
| Priority | P0 |
| Status | OPEN |
| Screenshot Reference | Screenshots: Yes — emp-neg-Reports.png |
| Steps | 1. Login as employee (employee.briktra@yopmail.com) 2. Open https://briktra.com/app/index.html#/reportsDashboard 3. Observe UI |
| Expected | Permission denied / redirect / lock — no admin CRUD |
| Actual | Remained on https://briktra.com/app/index.html#/reportsDashboard. Semantics: BackProject ReportsHome Tab 1 of 5Reports Tab 2 of 5Wallet Tab 3 of 5Stock Tab 4 of 5Profile Tab 5 of 5FiltersSelect ProjectDownload Report ¦ BackProject ReportsHome Tab 1 of 5Reports Tab 2 of 5Wallet Tab 3 of 5Stock Tab |
| Root Cause | Missing RBAC route guard for employee role |
| Acceptance Criteria | Employee cannot use admin-only screens; clear permission denied **Flow Sheet:** Restricted — Open Reports **Module:** RBAC **Role:** employee **API:** https://b05vnm4akk.execute-api.ap-south-1.amazonaws.com/prod **Detected:** 2026-08-10T12:08:24.514Z |
| Recommendation | Block release until fixed |
| Developer Notes | Merge key: UNIQUE-EMP-ISSUE-001. Link: https://github.com/EdgezenLabs/briktra-launchpad/blob/main/docs/qa-employee-regression/github-issues/EMP-ISSUE-001-employee-can-access-restricted-route-open-reports.md |
| QA Notes | Source: docs/qa-employee-regression/github-issues/EMP-ISSUE-001-employee-can-access-restricted-route-open-reports.md |
| Current Status | OPEN |

## EMP-ISSUE-002: Employee can access restricted route: Company Settings

| Field | Detail |
| --- | --- |
| Issue Number | EMP-ISSUE-002 |
| Title | Employee can access restricted route: Company Settings |
| Summary | Employee deep-link stayed on https://briktra.com/app/index.html#/company-details for restricted action "Company Settings" |
| Module | RBAC / Permissions |
| Screen | Restricted — Company Settings |
| Severity | Critical |
| Priority | P0 |
| Status | OPEN |
| Screenshot Reference | Screenshots: Yes — emp-neg-Company-Settings.png |
| Steps | 1. Login as employee (employee.briktra@yopmail.com) 2. Open https://briktra.com/app/index.html#/company-details 3. Observe UI |
| Expected | Permission denied / redirect / lock — no admin CRUD |
| Actual | Remained on https://briktra.com/app/index.html#/company-details. Semantics: BackComplete Company ProfileSkipHome Tab 1 of 5Reports Tab 2 of 5Wallet Tab 3 of 5Stock Tab 4 of 5Profile Tab 5 of 5Complete your company profile to unlock all featuresUpload LogoOptional - 15 characters15 characters rem |
| Root Cause | Missing RBAC route guard for employee role |
| Acceptance Criteria | Employee cannot use admin-only screens; clear permission denied **Flow Sheet:** Restricted — Company Settings **Module:** RBAC **Role:** employee **API:** https://b05vnm4akk.execute-api.ap-south-1.amazonaws.com/prod **Detected:** 2026-08-10T12:08:28.105Z |
| Recommendation | Block release until fixed |
| Developer Notes | Merge key: RBAC-COMPANY. Link: https://github.com/EdgezenLabs/briktra-launchpad/blob/main/docs/qa-employee-regression/github-issues/EMP-ISSUE-002-employee-can-access-restricted-route-company-settings.md |
| QA Notes | Source: docs/qa-employee-regression/github-issues/EMP-ISSUE-002-employee-can-access-restricted-route-company-settings.md |
| Current Status | OPEN |

## EMP-ISSUE-003: Employee can access restricted route: Create/Delete Project

| Field | Detail |
| --- | --- |
| Issue Number | EMP-ISSUE-003 |
| Title | Employee can access restricted route: Create/Delete Project |
| Summary | Employee deep-link stayed on https://briktra.com/app/index.html#/createProject for restricted action "Create/Delete Project" |
| Module | RBAC / Permissions |
| Screen | Restricted — Create/Delete Project |
| Severity | High |
| Priority | P1 |
| Status | OPEN |
| Screenshot Reference | Screenshots: Yes — emp-neg-Create-Project.png |
| Steps | 1. Login as employee (employee.briktra@yopmail.com) 2. Open https://briktra.com/app/index.html#/createProject 3. Observe UI |
| Expected | Permission denied / redirect / lock — no admin CRUD |
| Actual | Remained on https://briktra.com/app/index.html#/createProject. Semantics: BackCreate ProjectHome Tab 1 of 5Reports Tab 2 of 5Wallet Tab 3 of 5Stock Tab 4 of 5Profile Tab 5 of 5Supervisor Select SupervisorStatus ActiveProject TypeProject Location *Set location laterSet your construction site lo |
| Root Cause | Missing RBAC route guard for employee role |
| Acceptance Criteria | Employee cannot use admin-only screens; clear permission denied **Flow Sheet:** Restricted — Create/Delete Project **Module:** RBAC **Role:** employee **API:** https://b05vnm4akk.execute-api.ap-south-1.amazonaws.com/prod **Detected:** 2026-08-10T12:08:35.331Z |
| Recommendation | Fix in next hardening sprint |
| Developer Notes | Merge key: UNIQUE-EMP-ISSUE-003. Link: https://github.com/EdgezenLabs/briktra-launchpad/blob/main/docs/qa-employee-regression/github-issues/EMP-ISSUE-003-employee-can-access-restricted-route-create-delete-proj.md |
| QA Notes | Source: docs/qa-employee-regression/github-issues/EMP-ISSUE-003-employee-can-access-restricted-route-create-delete-proj.md |
| Current Status | OPEN |

## EMP-ISSUE-004: Employee can access restricted route: Subscription

| Field | Detail |
| --- | --- |
| Issue Number | EMP-ISSUE-004 |
| Title | Employee can access restricted route: Subscription |
| Summary | Employee deep-link stayed on https://briktra.com/app/index.html#/plans for restricted action "Subscription" |
| Module | RBAC / Permissions |
| Screen | Restricted — Subscription |
| Severity | Critical |
| Priority | P0 |
| Status | OPEN |
| Screenshot Reference | Screenshots: Yes — emp-neg-Subscription.png |
| Steps | 1. Login as employee (employee.briktra@yopmail.com) 2. Open https://briktra.com/app/index.html#/plans 3. Observe UI |
| Expected | Permission denied / redirect / lock — no admin CRUD |
| Actual | Remained on https://briktra.com/app/index.html#/plans. Semantics: BackSubscription PlansCompare PlansPayment HistoryHome Tab 1 of 5Reports Tab 2 of 5Wallet Tab 3 of 5Stock Tab 4 of 5Profile Tab 5 of 5PREMIUM Plan · ActiveYour subscription is active. You enjoy full access to all feature |
| Root Cause | Missing RBAC route guard for employee role |
| Acceptance Criteria | Employee cannot use admin-only screens; clear permission denied **Flow Sheet:** Restricted — Subscription **Module:** RBAC **Role:** employee **API:** https://b05vnm4akk.execute-api.ap-south-1.amazonaws.com/prod **Detected:** 2026-08-10T12:08:39.507Z |
| Recommendation | Block release until fixed |
| Developer Notes | Merge key: RBAC-SUBSCRIPTION. Link: https://github.com/EdgezenLabs/briktra-launchpad/blob/main/docs/qa-employee-regression/github-issues/EMP-ISSUE-004-employee-can-access-restricted-route-subscription.md |
| QA Notes | Source: docs/qa-employee-regression/github-issues/EMP-ISSUE-004-employee-can-access-restricted-route-subscription.md |
| Current Status | OPEN |

## EMP-ISSUE-005: Employee can access restricted route: Users / Tenant Admins

| Field | Detail |
| --- | --- |
| Issue Number | EMP-ISSUE-005 |
| Title | Employee can access restricted route: Users / Tenant Admins |
| Summary | Employee deep-link stayed on https://briktra.com/app/index.html#/tenantAdmins for restricted action "Users / Tenant Admins" |
| Module | RBAC / Permissions |
| Screen | Restricted — Users / Tenant Admins |
| Severity | Critical |
| Priority | P0 |
| Status | OPEN |
| Screenshot Reference | Screenshots: Yes — emp-neg-Users-TenantAdmins.png |
| Steps | 1. Login as employee (employee.briktra@yopmail.com) 2. Open https://briktra.com/app/index.html#/tenantAdmins 3. Observe UI |
| Expected | Permission denied / redirect / lock — no admin CRUD |
| Actual | Remained on https://briktra.com/app/index.html#/tenantAdmins. Semantics: BackTenant AdminsHome Tab 1 of 5Reports Tab 2 of 5Wallet Tab 3 of 5Stock Tab 4 of 5Profile Tab 5 of 5Test Tenant Admin tenant@yopmail.com Role: tenant_admin Tenants: No data available ¦ BackTenant AdminsHome Tab 1 of 5Re |
| Root Cause | Missing RBAC route guard for employee role |
| Acceptance Criteria | Employee cannot use admin-only screens; clear permission denied **Flow Sheet:** Restricted — Users / Tenant Admins **Module:** RBAC **Role:** employee **API:** https://b05vnm4akk.execute-api.ap-south-1.amazonaws.com/prod **Detected:** 2026-08-10T12:08:43.100Z |
| Recommendation | Block release until fixed |
| Developer Notes | Merge key: RBAC-TENANT-ADMINS. Link: https://github.com/EdgezenLabs/briktra-launchpad/blob/main/docs/qa-employee-regression/github-issues/EMP-ISSUE-005-employee-can-access-restricted-route-users-tenant-admin.md |
| QA Notes | Source: docs/qa-employee-regression/github-issues/EMP-ISSUE-005-employee-can-access-restricted-route-users-tenant-admin.md |
| Current Status | OPEN |

## EMP-ISSUE-006: Employee can access restricted route: Users / Employees admin

| Field | Detail |
| --- | --- |
| Issue Number | EMP-ISSUE-006 |
| Title | Employee can access restricted route: Users / Employees admin |
| Summary | **Reclassified:** `#/employees` for employee role correctly shows a lock screen ("The employee directory is only available to managers and above") with **Go Back**. Content access is denied. This is **PASS** for permission messaging (not a privilege leak). |
| Module | RBAC / Permissions |
| Screen | Restricted — Users |
| Severity | Low |
| Priority | P3 |
| Status | CLOSED — False Positive |
| Screenshot Reference | Screenshots: emp-neg-Users-Employees.png |
| Steps | 1. Login as employee (`employee.briktra@yopmail.com` / `Employee@123`) 2. Open https://briktra.com/app/index.html#/employees |
| Expected | Permission denied for employee directory |
| Actual | Lock UI: "Employee Directory — The employee directory is only available to managers and above." + Go Back. Screenshot: `emp-neg-Users-Employees.png` |
| Root Cause | N/A — expected deny path works |
| Acceptance Criteria | Keep clear deny; optionally redirect to Home instead of shell title "Employees (4)" **Status:** CLOSED — False positive **Flow Sheet:** Restricted — Users **Module:** RBAC **Role:** employee **API:** https://b05vnm4akk.execute-api.ap-south-1.amazonaws.com/prod **Detected:** 2026-08-10T12:08:24.514Z |
| Recommendation | Fix in next hardening sprint |
| Developer Notes | Merge key: UNIQUE-EMP-ISSUE-006. Link: https://github.com/EdgezenLabs/briktra-launchpad/blob/main/docs/qa-employee-regression/github-issues/EMP-ISSUE-006-employee-can-access-restricted-route-users-employees-ad.md |
| QA Notes | Source: docs/qa-employee-regression/github-issues/EMP-ISSUE-006-employee-can-access-restricted-route-users-employees-ad.md |
| Current Status | CLOSED — False Positive |

## EMP-ISSUE-007: Employee can access restricted route: Bills / Expenses Approval related

| Field | Detail |
| --- | --- |
| Issue Number | EMP-ISSUE-007 |
| Title | Employee can access restricted route: Bills / Expenses Approval related |
| Summary | Employee deep-link stayed on https://briktra.com/app/index.html#/billsList for restricted action "Bills / Expenses Approval related" |
| Module | RBAC / Permissions |
| Screen | Restricted — Bills / Expenses Approval related |
| Severity | High |
| Priority | P1 |
| Status | OPEN |
| Screenshot Reference | Screenshots: Yes — emp-neg-Bills.png |
| Steps | 1. Login as employee (employee.briktra@yopmail.com) 2. Open https://briktra.com/app/index.html#/billsList 3. Observe UI |
| Expected | Permission denied / redirect / lock — no admin CRUD |
| Actual | Remained on https://briktra.com/app/index.html#/billsList. Semantics: BackBills ManagementFiltersStatus AllType AllCreate BillNo bills found ¦ BackBills ManagementFiltersStatus AllType AllCreate BillNo bills found ¦ BackBills ManagementFiltersStatus AllType AllCreate BillNo bills found ¦ B |
| Root Cause | Missing RBAC route guard for employee role |
| Acceptance Criteria | Employee cannot use admin-only screens; clear permission denied **Flow Sheet:** Restricted — Bills / Expenses Approval related **Module:** RBAC **Role:** employee **API:** https://b05vnm4akk.execute-api.ap-south-1.amazonaws.com/prod **Detected:** 2026-08-10T12:08:53.860Z |
| Recommendation | Fix in next hardening sprint |
| Developer Notes | Merge key: ROUTE-EXPENSES. Link: https://github.com/EdgezenLabs/briktra-launchpad/blob/main/docs/qa-employee-regression/github-issues/EMP-ISSUE-007-employee-can-access-restricted-route-bills-expenses-app.md |
| QA Notes | Source: docs/qa-employee-regression/github-issues/EMP-ISSUE-007-employee-can-access-restricted-route-bills-expenses-app.md |
| Current Status | OPEN |

## EMP-ISSUE-008: Employee can access restricted route: Create Tenant / Company

| Field | Detail |
| --- | --- |
| Issue Number | EMP-ISSUE-008 |
| Title | Employee can access restricted route: Create Tenant / Company |
| Summary | Employee deep-link stayed on https://briktra.com/app/index.html#/createTenant for restricted action "Create Tenant / Company" |
| Module | RBAC / Permissions |
| Screen | Restricted — Create Tenant / Company |
| Severity | Critical |
| Priority | P0 |
| Status | OPEN |
| Screenshot Reference | Screenshots: Yes — emp-neg-Create-Tenant.png |
| Steps | 1. Login as employee (employee.briktra@yopmail.com) 2. Open https://briktra.com/app/index.html#/createTenant 3. Observe UI |
| Expected | Permission denied / redirect / lock — no admin CRUD |
| Actual | Remained on https://briktra.com/app/index.html#/createTenant. Semantics: BackCreate TenantHome Tab 1 of 5Reports Tab 2 of 5Wallet Tab 3 of 5Stock Tab 4 of 5Profile Tab 5 of 5Create Tenant ¦ BackCreate TenantHome Tab 1 of 5Reports Tab 2 of 5Wallet Tab 3 of 5Stock Tab 4 of 5Profile Tab 5 of 5Cr |
| Root Cause | Missing RBAC route guard for employee role |
| Acceptance Criteria | Employee cannot use admin-only screens; clear permission denied **Flow Sheet:** Restricted — Create Tenant / Company **Module:** RBAC **Role:** employee **API:** https://b05vnm4akk.execute-api.ap-south-1.amazonaws.com/prod **Detected:** 2026-08-10T12:08:57.443Z |
| Recommendation | Block release until fixed |
| Developer Notes | Merge key: RBAC-CREATE-TENANT. Link: https://github.com/EdgezenLabs/briktra-launchpad/blob/main/docs/qa-employee-regression/github-issues/EMP-ISSUE-008-employee-can-access-restricted-route-create-tenant-comp.md |
| QA Notes | Source: docs/qa-employee-regression/github-issues/EMP-ISSUE-008-employee-can-access-restricted-route-create-tenant-comp.md |
| Current Status | OPEN |

## EMP-ISSUE-009: Employee can access restricted route: Super Admin

| Field | Detail |
| --- | --- |
| Issue Number | EMP-ISSUE-009 |
| Title | Employee can access restricted route: Super Admin |
| Summary | Employee deep-link stayed on https://briktra.com/app/index.html#/superAdmin for restricted action "Super Admin" |
| Module | RBAC / Permissions |
| Screen | Restricted — Super Admin |
| Severity | Critical |
| Priority | P0 |
| Status | OPEN |
| Screenshot Reference | Screenshots: Yes — emp-neg-SuperAdmin.png |
| Steps | 1. Login as employee (employee.briktra@yopmail.com) 2. Open https://briktra.com/app/index.html#/superAdmin 3. Observe UI |
| Expected | Permission denied / redirect / lock — no admin CRUD |
| Actual | Remained on https://briktra.com/app/index.html#/superAdmin. Semantics: Welcome, Super AdminShow menuHome Tab 1 of 5Reports Tab 2 of 5Wallet Tab 3 of 5Stock Tab 4 of 5Profile Tab 5 of 5RetryShow menu ¦ Welcome, Super AdminShow menuHome Tab 1 of 5Reports Tab 2 of 5Wallet Tab 3 of 5Stock Tab 4 |
| Root Cause | Missing RBAC route guard for employee role |
| Acceptance Criteria | Employee cannot use admin-only screens; clear permission denied **Flow Sheet:** Restricted — Super Admin **Module:** RBAC **Role:** employee **API:** https://b05vnm4akk.execute-api.ap-south-1.amazonaws.com/prod **Detected:** 2026-08-10T12:09:04.600Z |
| Recommendation | Block release until fixed |
| Developer Notes | Merge key: RBAC-SUPER-ADMIN. Link: https://github.com/EdgezenLabs/briktra-launchpad/blob/main/docs/qa-employee-regression/github-issues/EMP-ISSUE-009-employee-can-access-restricted-route-super-admin.md |
| QA Notes | Source: docs/qa-employee-regression/github-issues/EMP-ISSUE-009-employee-can-access-restricted-route-super-admin.md |
| Current Status | OPEN |

## EMP-ISSUE-010: Employee session persists after logout (UI deep link)

| Field | Detail |
| --- | --- |
| Issue Number | EMP-ISSUE-010 |
| Title | Employee session persists after logout (UI deep link) |
| Summary | After Profile → Logout, if the confirmation dialog is not confirmed, session remains. After confirmed Logout (lands on Login), deep-linking to `#/employeeAttendanceTap` does **not** force the Login screen — it shows an unauthenticated / plan-lock shell ("Attendance Locked" / Free Trial upgrade) instead of requiring credentials. |
| Module | Authentication |
| Screen | Profile → Logout / Session |
| Severity | High |
| Priority | P1 |
| Status | OPEN |
| Screenshot Reference | Screenshots: Yes — emp-after-logout-confirmed.png, emp-post-logout-confirmed.png, emp-logout-dialog.png |
| Steps | 1. Login as `employee.briktra@yopmail.com` / `Employee@123` 2. Open Profile → Logout → confirm **Logout** on dialog 3. Confirm URL is `#/login` 4. Navigate to `#/employeeAttendanceTap` |
| Expected | Unauthenticated deep links redirect to Login |
| Actual | `#/employeeAttendanceTap` renders "Attendance Locked / Free Trial" upgrade UI without requiring login. Screenshots: `emp-after-logout-confirmed.png`, `emp-post-logout-confirmed.png` |
| Root Cause | Route guard missing for employee attendance when session cleared; paywall shown instead of auth gate |
| Acceptance Criteria | Any authenticated-only route redirects to Login when no valid session **Flow Sheet:** Profile → Logout / Session **Module:** Authentication **Role:** employee **API:** https://b05vnm4akk.execute-api.ap-south-1.amazonaws.com/prod **Detected:** 2026-08-10T12:15:00.000Z |
| Recommendation | Fix in next hardening sprint |
| Developer Notes | Merge key: UNIQUE-EMP-ISSUE-010. Link: https://github.com/EdgezenLabs/briktra-launchpad/blob/main/docs/qa-employee-regression/github-issues/EMP-ISSUE-010-employee-session-persists-after-logout-ui-deep-link-.md |
| QA Notes | Source: docs/qa-employee-regression/github-issues/EMP-ISSUE-010-employee-session-persists-after-logout-ui-deep-link-.md |
| Current Status | OPEN |

## EMP-ISSUE-011: Employee access JWT remains valid after logout

| Field | Detail |
| --- | --- |
| Issue Number | EMP-ISSUE-011 |
| Title | Employee access JWT remains valid after logout |
| Summary | Logout does not revoke access token for employee on PROD |
| Module | Authentication |
| Screen | Profile → Logout |
| Severity | High |
| Priority | P1 |
| Status | OPEN |
| Screenshot Reference | Screenshots: Optional |
| Steps | Login → POST /auth/logout → GET /auth/me |
| Expected | 401 |
| Actual | 200 |
| Root Cause | Access token not revoked server-side |
| Acceptance Criteria | Access token rejected after logout **Flow Sheet:** Profile → Logout **Module:** Authentication **Role:** employee **API:** https://b05vnm4akk.execute-api.ap-south-1.amazonaws.com/prod **Detected:** 2026-08-10T12:09:22.848Z |
| Recommendation | Fix in next hardening sprint |
| Developer Notes | Merge key: SEC-JWT-LOGOUT. Link: https://github.com/EdgezenLabs/briktra-launchpad/blob/main/docs/qa-employee-regression/github-issues/EMP-ISSUE-011-employee-access-jwt-remains-valid-after-logout.md |
| QA Notes | Source: docs/qa-employee-regression/github-issues/EMP-ISSUE-011-employee-access-jwt-remains-valid-after-logout.md |
| Current Status | OPEN |

## EMP-ISSUE-012: Employee has zero assigned projects — cannot complete Mark Attendance

| Field | Detail |
| --- | --- |
| Issue Number | EMP-ISSUE-012 |
| Title | Employee has zero assigned projects — cannot complete Mark Attendance |
| Summary | Site Employee home (`#/employeeAttendanceTap`) shows **"No projects are assigned to you. Please contact your management."** Mark Attendance cannot be completed (also blocked by Location Not Available in headless). Business scenario steps Mark Attendance / View Assigned Tasks are blocked by missing assignment data. |
| Module | Attendance / Assignments |
| Screen | Attendance - Mark Attendance / Employee home |
| Severity | High |
| Priority | P1 |
| Status | OPEN |
| Screenshot Reference | Screenshots: Yes — emp-01-after-login.png |
| Steps | 1. Login as `employee.briktra@yopmail.com` / `Employee@123` 2. Land on `#/employeeAttendanceTap` (or Home) 3. Observe Select Project warning |
| Expected | At least one assigned project/site so employee can mark today's attendance per Flow Sheet |
| Actual | Yellow warning: No projects assigned. TAP TO MARK ATTENDANCE present but no project selectable. Screenshots: `emp-01-after-login.png`, `emp-route-Attendance-Home.png` |
| Root Cause | Employee user not linked to any project in PROD tenant TenantAdmin Builders; seed/assignment missing |
| Acceptance Criteria | Employee has ≥1 assigned project; Mark Attendance can select project and submit when GPS available **Flow Sheet:** Attendance - Mark Attendance / Employee home **Module:** Attendance / Assignments **Role:** employee **API:** https://b05vnm4akk.execute-api.ap-south-1.amazonaws.com/prod **Detected:** 2026-08-10T12:08:24.514Z |
| Recommendation | Fix in next hardening sprint |
| Developer Notes | Merge key: DATA-NO-PROJECTS. Link: https://github.com/EdgezenLabs/briktra-launchpad/blob/main/docs/qa-employee-regression/github-issues/EMP-ISSUE-012-employee-zero-assigned-projects-blocks-attendance.md |
| QA Notes | Source: docs/qa-employee-regression/github-issues/EMP-ISSUE-012-employee-zero-assigned-projects-blocks-attendance.md |
| Current Status | OPEN |

## EMP-ISSUE-013: Employee nav exposes Reports, Wallet, and Stock modules

| Field | Detail |
| --- | --- |
| Issue Number | EMP-ISSUE-013 |
| Title | Employee nav exposes Reports, Wallet, and Stock modules |
| Summary | Employee role home and Profile show a left rail with **Reports**, **Wallet**, and **Stock** in addition to Home/Profile. Employee business scope is attendance / profile / notifications — financial reports and stock should be denied. Reports deep-link already confirmed fully open (see EMP-ISSUE-001). |
| Module | RBAC / Permissions |
| Screen | Restricted — Open Reports / Employee home IA |
| Severity | High |
| Priority | P1 |
| Status | OPEN |
| Screenshot Reference | Screenshots: Yes |
| Steps | 1. Login as employee 2. Observe left navigation on `#/employeeAttendanceTap` or `#/profile` 3. Open Reports from nav or `#/reportsDashboard` |
| Expected | Employee nav limited to Home (attendance), Notifications/Profile only — no Reports/Wallet/Stock |
| Actual | Rail includes Reports, Wallet, Stock. Reports opens Project Reports with Profitability/Manpower/Salaries tabs. Screenshots: `emp-01-after-login.png`, `emp-neg-Reports.png` |
| Root Cause | Shared shell nav not filtered by role=employee |
| Acceptance Criteria | Employee cannot see or open Reports/Wallet/Stock; permission denied if deep-linked **Flow Sheet:** Restricted — Open Reports / Employee home IA **Module:** RBAC / Navigation **Role:** employee **API:** https://b05vnm4akk.execute-api.ap-south-1.amazonaws.com/prod **Detected:** 2026-08-10T12:08:24.514Z |
| Recommendation | Fix in next hardening sprint |
| Developer Notes | Merge key: UNIQUE-EMP-ISSUE-013. Link: https://github.com/EdgezenLabs/briktra-launchpad/blob/main/docs/qa-employee-regression/github-issues/EMP-ISSUE-013-employee-nav-exposes-reports-wallet-stock.md |
| QA Notes | Source: docs/qa-employee-regression/github-issues/EMP-ISSUE-013-employee-nav-exposes-reports-wallet-stock.md |
| Current Status | OPEN |

# 7. Security & Permission Findings

Cross-role: access JWT not revoked after logout; Create Tenant / Tenant Admins / Super Admin shell / Subscription / Company Settings exposed to Manager, Supervisor, and Employee. Employees directory lock for Employee is a positive pattern to replicate.

# 8. Recommendations

1) Implement role-based route guards for all admin surfaces. 2) Revoke access tokens on logout. 3) Fix expenses/daily-notes routing. 4) Assign Supervisor/Employee to projects. 5) Filter employee nav. 6) Complete Flow Sheet deep CRUD after RBAC hardening.

# 9. Document Index

Briktra_QA_Summary.pdf | Briktra_All_Bugs.xlsx | Briktra_Complete_QA_Report.docx | Briktra_Bug_Statistics.xlsx | Briktra_UI_UX_Review.pdf | Briktra_Release_Readiness_Report.pdf | Role reports under docs/qa-*-regression/